Automated Network Request Management in ServiceNow

Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 09 September 2026 |
| --- | --- |
| Student Name | Vijjapu Madhuri |
| Project Name | Automated Network Request Management in ServiceNow |
| Maximum Marks | 5 |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Network Request Submission | USN-1 | As an employee, I can submit a network service request through ServiceNow by selecting the required request type and providing the necessary details. | 3 | High | Vijjapu Madhuri |
| Sprint-1 | Network Request Submission | USN-2 | As an employee, I can view the status of my submitted network request so that I know whether it is pending, approved, or completed. | 2 | High | Vijjapu Madhuri |
| Sprint-1 | Request Validation | USN-3 | As the system, I can validate submitted network request details and identify missing or invalid information before processing the request. | 3 | High | Vijjapu Madhuri |
| Sprint-2 | Approval Workflow | USN-4 | As an approver, I can review network requests and approve or reject them based on the request details. | 3 | High | Vijjapu Madhuri |
| Sprint-2 | Automated Assignment | USN-5 | As the system, I can automatically assign approved network requests to the appropriate support team based on the request type. | 3 | High | Vijjapu Madhuri |
| Sprint-2 | Notifications | USN-6 | As a requester, I receive notifications when my network request is submitted, approved, rejected, assigned, or completed. | 2 | Medium | Vijjapu Madhuri |
| Sprint-3 | Request Fulfillment | USN-7 | As a network support member, I can work on assigned network requests, update their progress, and record resolution details. | 3 | High | Vijjapu Madhuri |
| Sprint-3 | Automation & SLA | USN-8 | As the system, I can track SLA timelines for network requests and automatically identify requests that are approaching or exceeding their SLA. | 3 | High | Vijjapu Madhuri |
| Sprint-3 | Dashboard & Reporting | USN-9 | As an administrator, I can view a dashboard showing request volume, status, priority, SLA performance, and completion trends. | 3 | Medium | Vijjapu Madhuri |
| Sprint-4 | Testing & Optimization | USN-10 | As an administrator, I can test the complete network request workflow and verify that approvals, assignments, notifications, SLA tracking, and closure work correctly. | 2 | Medium | Vijjapu Madhuri |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | Proposed | Proposed | 8 |
| Sprint-2 | 8 | 6 Days | Proposed | Proposed | 8 |
| Sprint-3 | 9 | 6 Days | Proposed | Proposed | 9 |
| Sprint-4 | 2 | 6 Days | Proposed | Proposed | 2 |

Velocity:

The project has 27 planned story points across 4 sprints. Velocity can be calculated after each completed sprint as: Velocity = Story Points Completed / Sprint Duration. Average velocity = Total Story Points Completed / Total Sprint Duration.

Burndown Chart:

A burndown chart shows work remaining versus time. For this project, it can track the remaining story points across the four sprints and help the team monitor whether the automated network request and management features are progressing as planned.

Project Scope / Expected Outcome:

The project aims to automate the lifecycle of network-related service requests in ServiceNow, from request submission and validation through approval, assignment, SLA tracking, notifications, fulfillment, and closure. The solution is intended to reduce manual handling, improve request visibility, standardize the workflow, and provide better tracking and reporting.